Business Case

Project Title:

Retention Framework Insights

1. Problem Statement

Halight, an e-Learning company located in Tecumseh, ON, lacks a systematic understanding of how users move through different lifecycle stages, making it difficult to identify where and why users drop off. Without clear insights into user progression and retention trends, the business cannot effectively target interventions or prioritize opportunities for growth.

2. Business Benefits

- Benefit 1: Improve user retention by identifying drop-off points and enabling targeted engagement strategies.

- Benefit 2: Support data-driven decision-making for product and customer strategy teams through weekly lifecycle insights.

- Benefit 3: Increase efficiency by automating user journey reporting and reducing manual analysis time.

- Benefit 4: Discover growth opportunities by uncovering patterns in user behavior and lifecycle progression.

3. Cost Estimate

| Requirement | Description | Cost |
| --- | --- | --- |
| Personnel | 5 Data analysts focused on data analysis, reporting, stakeholders' engagement, dashboard automation setup and documentation. - $28/hr., 10 hrs./week for 12 weeks | $16,800 |
| Tools & Software | Use of analytics tools ($14 per user x 3 months) - Power BI Pro - Python environment - VS Code - Microsoft Office | $210 |
| Automation Setup | Creating scripts to pull and prepare data, design dashboards in Power BI Pro, stakeholder reviews, testing and training, and schedule reports to update automatically. | $0 |
| Documentation | Interpretation digests and dashboards. | $0 |
| Total Estimated Cost |  | $17,010 |

4. Risks of NOT Implementing

- Risk 1: Continued loss of users due to unrecognized drop-off patterns, leading to lower retention rates.

- Risk 2: Missed growth opportunities caused by the lack of visibility into user lifecycle movements.

- Risk 3: Product and customer strategy decisions based on incomplete or outdated data, reducing effectiveness.

- Risk 4: Increased manual workload for analysts and slower response time to user behavior changes.

5. Success Metrics (KPIs)

- KPI 1: Relationship between rewards claimed and engagement scores

- KPI 2: User Engagement (Current Month vs Last Month & Last Year)

- KPI 3: Average daily engagement score over time

- KPI 4: Engagement by Region

- KPI 5: Total Lifetimes per Client

- KPI 6: Survey Completion by Month

6. Enterprise Environmental Factors (EEFs)

- Customer expectations.

- Power BI servers.

- User access to systems and software.

- Updates to organizational policies and regulatory requirements.

7. Organizational Process Assets (OPAs)

- Past Power BI dashboards.

- Existing data.

- External prerequisite docs.

Project Charter

Project Title:

Retention Framework Insights

1. Project Purpose / Justification

This project is to help a local company understand how users move through their learning journey. By analyzing where users drop off and how they engage, our final dashboard may give clear insights to improve retention, help with better decision-making, and show possible opportunities to make the learning experience more engaging and effective.

2. SMART Objectives

- Objective 1: Complete EDA on the project dataset to identify patterns, missing values, and data distributions.

- Objective 2: Deliver a preliminary dashboard showing some key user metrics (customer engagement) by the end of the academic semester.

- Objective 3: Tell the story behind insights in the preliminary dashboard to help Halight make informed decisions about services rendered to client base.

3. Project Scope

IN SCOPE:

- Creation of a preliminary dashboard.

- Perform exploratory data analysis (EDA).

- Prepare a final report summarizing the project's scope.

OUT OF SCOPE:

- Final dashboard.

- Machine Learning model predictions.

- Testing dashboard performance or user adoption.

4. Key Stakeholders

- Project Sponsor: Sean Bridgeman

- Project Coordinator: Prof. Manjari Maheshwari

- Core Team Members (5-person team):

- Eddie Morgan (Team Lead)

- Diego Moreno

- Sofia Alfaro

- Pamela Gatica

- Yazan Al-Shash

- External Vendors / Consultants: Microsoft (Teams, Excel, Visual Studio, Power BI, Outlook, Word, PowerPoint), AWS Athena

- End Users: HaLight

5. Major Deliverables

- Preliminary dashboard in Power BI.

- Exploratory Data Analysis (EDA) in Jupyter Notebook.

- Final summary report in Word.

- PowerPoint presentation.

- Supplementary Data (Glossary, flat files-CSV, MS Word documentation).

6. High-Level Timeline

- Project Kickoff: September 29th, 2025

- Phase 1 Completion (Design): Dec 1st, 2025

- Phase 2 Completion (Development & Content Migration): Jan 13th, 2026

- Phase 3 Completion (Testing & Accessibility): Feb 26th, 2026

- Final Implementation (Go-Live): Mar 28th, 2026

- Project Closure: Apr 24th, 2026

7. Constraints & Assumptions

CONSTRAINTS (Limitations):

- Time limit (academic semester).

- Conflicts in team member availability.

- Availability of Project Sponsor & Project Coordinator.

- Limitations of available tools.

ASSUMPTIONS (Things assumed true):

- Team members will be available.

- Timely access to the complete dataset.

- Bi-weekly meetings with Sean Bridgeman.

- Full support from college and HaLight.

8. Enterprise Environmental Factors (EEFs)

- Server stability and availability of Microsoft, Athena, and other platforms.

- User expectations.

- Network bandwidth and connectivity.

- Academic calendar deadlines.

9. Organizational Process Assets (OPAs)

- Glossary (internal reference to understand data).

- Past dashboard templates.

- Internal access credentials.

- Internal workflow diagrams (user retention).